Role & Responsibility (R&R)

Project Name: Mold-Part Defeaturing

Team Name: CleanCAD

Team members: Junoh Lee (Team Lead), Hemanth Reddy Vangala, Aneela Tahir, Balcha Kidus Elias

Revision Note: Revised per professor's R&R Review feedback (No Sub-Role / Need Coding Role) - added sub-role breakdown under Technical R&R, with an explicit coding deliverable for every member, plus a separate Non-technical R&R section.

# Team Leader

| Item | Value |
| --- | --- |
| Team Leader | Junoh Lee |

# Technical Role & Responsibility

Sub-roles follow the project pipeline (STEP input -> B-rep graph conversion -> feature recognition model -> validation). Every sub-role has an explicit code deliverable.

| Sub-Role | Responsibility | Assignee |
| --- | --- | --- |
| CAD Geometry Engineer | Write the CAD I/O and geometry manipulation code: STEP parsing, feature extraction/removal, geometry healing (FreeCAD Python API, headless; cadquery optional for STEP generation) | Junoh Lee |
| ML / Graph Model Engineer | Write the B-rep -> graph conversion code (in-house via FreeCAD API — occwl needs re-evaluation, it is built on pythonocc-core) and train the GNN-based feature recognition model | Hemanth Reddy Vangala |
| Data Pipeline & Test-Data Engineer | Write scripts to programmatically generate test CAD shapes and to automate before/after comparison & mesh-quality evaluation (Gmsh) | Aneela Tahir |
| Integration & Test Engineer | Write the glue code connecting each module's input/output, plus unit/integration test code for the pipeline | Balcha Kidus Elias |

# Non-technical Role & Responsibility

| Role | Assignee |
| --- | --- |
| Co-Leader | Hemanth Reddy Vangala |
| Meeting Notes | Balcha Kidus Elias |
| Report Writer | Junoh Lee |
| Presentation Maker | Aneela Tahir |

# Collaboration Principles

1. Share progress in a weekly team meeting during class time (Weekly Report template).

2. Track task requests and progress via KakaoTalk / GitHub issues.

3. Track individual contribution based on GitHub commit history and meeting notes.

4. Work on a personal feature branch and open a Pull Request rather than pushing directly to master; the team lead reviews and merges.